# LANARKSTONE'S WESTIE TREASURES

## SOFTWARE PROJECT MANAGEMENT PLAN (SPMP)

Version: 1.0
Date: October 2026
Prepared By: David Davis
Course: AD371 Application Architecture
Instructor: BC Ko

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | October 2026 | David Davis | Initial Project Management Plan |

# Approval Page

| Name | Role | Approval |
| --- | --- | --- |
| Sandy Davis | Project Sponsor | __________ |
| David Davis | Project Manager | __________ |
| BC Ko | Academic Advisor / Project Evaluator | __________ |

# Executive Summary

Lanarkstone's Westie Treasures is a family-owned collection of West Highland White Terrier collectibles accumulated over several decades. The collection includes figurines, artwork, books, photographs, ornaments, and other memorabilia of historical and collectible value.

Currently, sales and collection management activities are performed manually, limiting visibility, market reach, inventory control, and customer engagement. This project proposes the development of a web-based e-commerce platform that will provide collectors worldwide with the ability to browse, search, learn about, and purchase collectibles while preserving the historical significance of the collection.

The proposed solution will provide inventory management, online sales, reporting capabilities, and digital preservation functions while supporting future business growth.

# 1. Introduction

## 1.1 Purpose

The purpose of this Software Project Management Plan is to define the management framework, scope, objectives, stakeholders, requirements, risks, and methodology associated with the development of the Lanarkstone's Westie Treasures E-Commerce Platform.

## 1.2 Project Overview

The project will develop an online platform that serves as both:

- An e-commerce storefront.

- A historical archive of Westie collectibles.

The system will support product catalog management, customer purchases, inventory tracking, and collection preservation.

## 1.3 Project Goals

- Increase sales opportunities.

- Expand collector reach.

- Preserve collection history.

- Improve inventory management.

- Establish a recognized online presence.

# 2. Project Organization

## 2.1 Stakeholder Register

| Stakeholder | Role | Classification |
| --- | --- | --- |
| Sandy Davis | Project Sponsor / Product Owner / Collection Curator / SME | Primary |
| David Davis | Project Manager | Primary |
| Julie Davis | Site Administrator | Primary |
| Ken Davis | Site Administrator | Primary |
| Customers / Westie Collectors | End Users | Primary |
| BC Ko | Academic Advisor / Project Evaluator | Secondary |
| Development Team | Technical Team | Internal |
| Stripe | Payment Processor | External |
| USPS / UPS / FedEx | Shipping Providers | External |
| Hosting Provider | Infrastructure Provider | External |

## 2.2 Roles and Responsibilities

### Project Sponsor (Sandy Davis)

Responsible for:

- Business vision

- Funding approval

- Requirements prioritization

- Final acceptance

### Project Manager (David Davis)

Responsible for:

- Project planning

- Schedule management

- Risk management

- Stakeholder communication

- Project reporting

### Site Administrators (Julie Davis and Ken Davis)

Responsible for:

- Product maintenance

- Inventory updates

- Order administration

- Content accuracy

### Academic Advisor (BC Ko)

Responsible for:

- Providing academic guidance

- Evaluating deliverables

- Ensuring adherence to course objectives

- Reviewing project quality

# 3. Project Scope Management

## 3.1 In Scope

### Customer Features

- User Registration

- Authentication

- Product Search

- Product Catalog

- Shopping Cart

- Checkout

- Order History

### Administrative Features

- Product Management

- Category Management

- Inventory Management

- Order Processing

- Reporting

### Platform Features

- Payment Integration

- Security Controls

- Mobile Responsiveness

- Historical Collection Archives

## 3.2 Out of Scope

- Physical shipping operations

- Auction functionality

- Social networking features

- Marketplace integrations

- Custom figurine manufacturing

# 4. Business Requirements Document (BRD)

## 4.1 Business Problem

The existing collection lacks an integrated digital platform, resulting in limited market reach, inefficient inventory tracking, and minimal preservation of collection history.

## 4.2 Business Opportunity

Development of the platform will:

- Increase revenue opportunities.

- Improve operational efficiency.

- Enhance customer engagement.

- Preserve historical information.

- Expand market visibility.

## 4.3 Business Requirements

### BR-001

Maintain a searchable digital catalog of collectibles.

### BR-002

Preserve collection history and provenance information.

### BR-003

Support secure online purchasing.

### BR-004

Maintain accurate inventory levels.

### BR-005

Support sales and inventory reporting.

### BR-006

Enable future expansion of products and collections.

# 5. Functional Requirements

FR-001 User Registration

FR-002 User Authentication

FR-003 Password Recovery

FR-004 Product Search

FR-005 Product Filtering

FR-006 Product Detail Pages

FR-007 Shopping Cart

FR-008 Checkout

FR-009 Order Management

FR-010 Inventory Management

FR-011 Reporting

# 6. Non-Functional Requirements

## Performance

- Page load time under 3 seconds.

- Search results returned within 2 seconds.

## Security

- HTTPS encryption.

- Encrypted passwords.

- PCI-compliant payment processing.

## Availability

- 99.5% uptime.

## Scalability

- Support 10,000+ products.

## Accessibility

- WCAG-compliant design.

# 7. Work Breakdown Structure (WBS)

## Phase 1 - Initiation

- Charter Development

- Stakeholder Identification

- Approval

## Phase 2 - Planning

- Requirements Gathering

- User Stories

- Backlog Creation

## Phase 3 - Design

- UI/UX Design

- Database Design

- Architecture Design

## Phase 4 - Development

- Authentication

- Product Catalog

- Shopping Cart

- Administration Module

## Phase 5 - Testing

- Unit Testing

- Integration Testing

- User Acceptance Testing

## Phase 6 - Deployment

- Production Release

- Training

- Support

# 8. Risk Management

| Risk | Probability | Impact |
| --- | --- | --- |
| Schedule Delay | Medium | High |
| Data Accuracy Issues | Medium | Medium |
| Payment Integration Issues | Medium | High |
| Security Vulnerabilities | Low | High |
| Hosting Downtime | Low | Medium |

# 9. Project Methodology

## Methodology

Agile Scrum

## Sprint Duration

2 Weeks

## Scrum Roles

Product Owner: Sandy Davis

Scrum Master: David Davis

Development Team: Technical Resources

## Scrum Ceremonies

- Sprint Planning

- Daily Standups

- Sprint Review

- Sprint Retrospective

# 10. System Architecture

Customer Browser

│

React Front-End

│

REST API

│

Node.js Backend

│

PostgreSQL Database

│

Stripe Payment Gateway

# 11. Success Criteria

The project shall be considered successful when:

- The application is deployed.

- Customers can browse products.

- Customers can complete purchases.

- Inventory is managed electronically.

- Historical records are preserved.

- Sales reporting is available.

- Stakeholder acceptance is achieved.

# 12. Deliverables

- Project Charter

- Stakeholder Analysis

- Business Requirements Document

- Functional Requirements Specification

- User Stories

- Product Backlog

- Wireframes

- ERD

- Architecture Diagram

- Test Plan

- Deployment Plan

- Final Project Presentation