# LANARKSTONE'S WESTIE TREASURES

## SOFTWARE PROJECT MANAGEMENT PLAN (SPMP)

### Incorporating Data-Driven E-Commerce Analytics and Decision Support Capabilities

Version: 2.0
Prepared By: David Davis
Course: AD450/AD371 Data Science Development & Application Architecture
Instructor: Taylor Papke
Instructor: BC KO
Institution: North Seattle College
Date: Fall 2026

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | Fall 2026 | David Davis | Initial Project Management Plan |
| 2.0 | Fall 2026 | David Davis | Enhanced with Analytics and Business Intelligence Capabilities |

# Approval Page

| Name | Role | Approval |
| --- | --- | --- |
| Sandy Davis | Project Sponsor / Product Owner | __________ |
| David Davis | Project Manager | __________ |
| Taylor Papke | Instructor | __________ |
| BC Ko | Instructor | __________ |

# Executive Summary

Lanarkstone's Westie Treasures is a family-owned collection of West Highland White Terrier collectibles accumulated over several decades. The collection includes figurines, artwork, books, photographs, ornaments, and other memorabilia of historical and collectible value.

Currently, sales and collection management activities are performed manually, limiting visibility, market reach, inventory control, and customer engagement. This project proposes the development of a web-based e-commerce platform that will provide collectors worldwide with the ability to browse, search, learn about, and purchase collectibles while preserving the historical significance of the collection.

The proposed solution will provide inventory management, online sales, reporting capabilities, and digital preservation functions while supporting future business growth.

In addition to providing e-commerce functionality and collection management capabilities, the platform will capture customer, sales, inventory, and product interaction data to support business intelligence, reporting, and future analytics initiatives. These capabilities will help stakeholders make informed business decisions while preserving the project's primary focus as a collectible-focused e-commerce solution.

# 1. Introduction

## 1.1 Purpose

The purpose of this Software Project Management Plan is to define the management framework, scope, objectives, stakeholders, requirements, risks, methodology, analytics goals, and implementation strategy associated with the development of the Lanarkstone's Westie Treasures E-Commerce Platform.

## 1.2 Project Overview

The project will develop an online platform that serves as:

- An e-commerce storefront for Westie collectibles.

- A digital archive preserving the history of the collection.

- A business intelligence platform supporting analytics and reporting.

The system will support product catalog management, customer purchases, inventory tracking, collection preservation, and business performance analysis.

## 1.3 Project Goals

- Increase sales opportunities

- Expand collector reach

- Preserve collection history

- Improve inventory management

- Establish a recognized online presence

- Support business intelligence and reporting

- Create a foundation for future data-driven decision making

# 2. Project Organization

## 2.1 Stakeholder Register

| Stakeholder | Role | Classification |
| --- | --- | --- |
| Sandy Davis | Project Sponsor / Product Owner / Collection Curator / Subject Matter Expert (SME) | Primary |
| David Davis | Project Manager | Primary |
| Julie Davis | Site Administrator / Business Requirements Coordinator | Primary |
| Ken Davis | Site Administrator / Business Requirements Coordinator | Primary |
| Customers / Westie Collectors | End Users | Primary |
| Taylor Papke | Instructor | Secondary |
| BC Ko | Instructor | Secondary |
| Development Team | Technical Team | Internal |
| Stripe | Payment Processor | External |
| USPS / UPS / FedEx | Shipping Providers | External |
| Hosting Provider | Infrastructure Provider | External |

## 2.2 Roles and Responsibilities

### Sandy Davis

- Serves as Product Owner

- Provides collection expertise

- Approves collection content

- Serves as Subject Matter Expert (SME)

### David Davis

- Manages project planning and execution

- Coordinates project stakeholders

- Oversees project schedule and deliverables

- Facilitates Agile/Scrum activities

- Manages project risks and communications

### Julie Davis

- Maintains product listings

- Identifies business requirements

- Prioritizes business objectives

- Updates inventory quantities

- Processes customer orders

- Maintains site content accuracy

- Assists with customer support

### Ken Davis

- Maintains product listings

- Identifies business requirements

- Prioritizes business objectives

- Updates inventory quantities

- Processes customer orders

- Maintains site content accuracy

- Assists with customer support

### Customers / Westie Collectors

- Browse and purchase products

- Provide feedback on usability

- Identify desired features and enhancements

- Contribute to business growth through purchases and referrals

### Taylor Papke

- Provides academic guidance

- Reviews analytics and data science components

- Evaluates project deliverables

- Ensures alignment with Data Science Development objectives

### BC Ko

- Provides academic guidance

- Reviews software architecture and project management components

- Evaluates project deliverables

- Ensures alignment with Application Architecture objectives

### Development Team

- Designs and implements software solutions

- Conducts testing and quality assurance

- Maintains application performance and security

- Supports deployment activities

# 3. Project Scope Management

## 3.1 In Scope

### Customer Features

- Account Registration

- User Login

- Product Browsing

- Product Search

- Product Filtering

- Product Detail Pages

- Shopping Cart

- Secure Checkout

- Order History

### Administrative Features

- Product Management

- Inventory Management

- Category Management

- Order Management

- Sales Reporting

### System Features

- Secure Payment Processing

- Email Notifications

- Mobile Responsiveness

- Security Controls

### Analytics Features

- Sales Dashboard

- Product Performance Reporting

- Customer Activity Reporting

- Inventory Trend Reporting

- Historical Data Analysis

## 3.2 Out of Scope

- Physical shipping operations

- Custom figurine manufacturing

- Auction services

- Social networking features

- Third-party marketplace sales

# 4. Business Requirements Document (BRD)

## 4.1 Business Problem

The existing collection lacks an integrated digital platform, resulting in limited market reach, inefficient inventory tracking, and minimal preservation of collection history.

## 4.2 Business Opportunity

Development of the platform will:
1. Increase revenue opportunities
2. Improve operational efficiency
3. Enhance customer engagement
4. Preserve historical information
5. Expand market visibility
6. Enable data-driven decision-making

## 4.3 Business Requirements

### BR-001
Maintain a searchable digital catalog of collectibles.

### BR-002
Preserve collection history and provenance information.

### BR-003
Support secure online purchasing.

### BR-004
Maintain accurate inventory levels.

### BR-005
Support sales and inventory reporting.

### BR-006
Enable future expansion of products and collections.

### BR-007
The business shall provide reporting capabilities that support analysis of sales performance and inventory activity.

### BR-008
The business shall maintain historical transactional data to support business analysis and future analytics initiatives.

# 5. Business Intelligence and Analytics Objectives

## 5.1 Purpose

The platform shall provide reporting and analytics capabilities that allow stakeholders to evaluate business performance, understand customer activity, and monitor inventory trends.

## 5.2 Analytics Goals

- Identify popular products and artists

- Monitor sales performance

- Analyze inventory turnover

- Measure customer purchasing behavior

- Support future forecasting initiatives

## 5.3 Business Value

The analytics capabilities will support operational decision-making while creating a foundation for future data science initiatives, including predictive analytics and demand forecasting.

# 6. Functional Requirements

### FR-001
The system shall allow users to register an account.

### FR-002
The system shall allow users to securely log in.

### FR-003
The system shall provide password reset functionality.

### FR-004
The system shall display product listings.

### FR-005
The system shall provide product search functionality.

### FR-006
The system shall allow filtering by category, artist, and price.

### FR-007
The system shall display product details and images.

### FR-008
The system shall allow users to add products to a shopping cart.

### FR-009
The system shall allow users to modify shopping cart contents.

### FR-010
The system shall support secure checkout.

### FR-011
The system shall generate order confirmations.

### FR-012
Administrators shall add products.

### FR-013
Administrators shall edit products.

### FR-014
Administrators shall remove products.

### FR-015
Administrators shall manage inventory.

### FR-016
Administrators shall review customer orders.

### FR-017
Administrators shall generate reports.

### FR-018
The system shall provide sales reporting capabilities.

### FR-019
The system shall provide inventory trend reporting.

### FR-020
The system shall provide product performance metrics.

### FR-021
The system shall maintain historical transaction data for reporting and analysis.

# 7. Data Requirements

## Data Sources

### Customer Data

- Customer identification information

- Purchase history

- Order history

- Account activity

### Product Data

- Product information

- Artist information

- Collection information

- Inventory records

### Sales Data

- Transactions

- Revenue

- Product sales history

- Order totals

## Data Retention

The system shall maintain historical business data to support reporting, trend analysis, and future analytics initiatives.

# 8. Non-Functional Requirements

## Performance

- Page load time under 3 seconds

- Search results returned within 2 seconds

## Security

- HTTPS encryption

- Encrypted passwords

- PCI-compliant payment processing

## Availability

- System availability of 99.5% uptime

## Scalability

- Support at least 10,000 products

- Support future business growth

## Accessibility

- WCAG-compliant design

# 9. Work Breakdown Structure (WBS)

## Phase 1 – Initiation

- Project Charter Development

- Stakeholder Identification

- Scope Definition

- Project Approval

## Phase 2 – Planning

- Business Requirements Gathering

- Stakeholder Interviews

- User Story Development

- Functional Requirements Definition

- Non-Functional Requirements Definition

- Analytics Requirements Definition

## Phase 3 – Design

- User Interface Design

- Database Design

- System Architecture Design

- API Design

- Reporting Dashboard Design

## Phase 4 – Development

- User Authentication

- Product Catalog Development

- Shopping Cart Development

- Payment Processing Integration

- Administrative Dashboard Development

- Reporting Module Development

## Phase 5 – Testing

- Unit Testing

- Integration Testing

- Security Testing

- User Acceptance Testing

- Analytics Validation

## Phase 6 – Deployment

- Production Environment Setup

- Data Migration

- System Go-Live

- Post-Implementation Support

# 10. Risk Management

| Risk | Probability | Impact |
| --- | --- | --- |
| Schedule Delay | Medium | High |
| Data Accuracy Issues | Medium | Medium |
| Payment Integration Issues | Medium | High |
| Security Vulnerabilities | Low | High |
| Hosting Downtime | Low | Medium |
| Poor Data Quality | Medium | Medium |
| Insufficient Analytics Data | Medium | Medium |

# 11. Project Methodology

## Methodology
Agile Scrum

## Sprint Duration
2 Weeks

## Scrum Roles

### Product Owner
Sandy Davis

### Scrum Master
David Davis

### Development Team
Software Development Resources

## Scrum Artifacts

- Product Backlog

- Sprint Backlog

- Product Increment

## Scrum Ceremonies

- Sprint Planning

- Daily Standups

- Sprint Review

- Sprint Retrospective

# 12. System Architecture

Customer Browser

│

React Front-End

│

REST API

│

Node.js Backend

│

PostgreSQL Database

│

Stripe Payment Gateway

│

Reporting Layer

│

Business Intelligence Dashboard

# 13. Success Criteria

The project shall be considered successful when:

- The application is deployed.

- Customers can browse products.

- Customers can complete purchases.

- Inventory is managed electronically.

- Historical records are preserved.

- Sales reporting is available.

- Inventory trend reporting is available.

- Historical business data is available for analysis.

- Stakeholders can access business performance metrics.

- Stakeholder acceptance is achieved.

# 14. Deliverables

- Project Charter

- Stakeholder Analysis

- Business Requirements Document (BRD)

- Functional Requirements Specification

- Non-Functional Requirements Specification

- Data Requirements Specification

- Work Breakdown Structure (WBS)

- Product Backlog

- User Stories

- Use Cases

- Wireframes

- Entity Relationship Diagram (ERD)

- System Architecture Diagram

- Business Intelligence Dashboard

- Analytics Reporting Plan

- Risk Register

- Test Plan

- Deployment Plan

- Final Project Presentation